Karabo Asemahle Zulu

ST10519843

Mzansi Mobile Repairs Proposal

- Organisation Overview:

Mzansi Mobile Repairs

Mzansi Mobile Repairs was founded in 2021 in Johannesburg, South Africa. The company specializes in fast and affordable repairs for smartphones, tablets, and laptops. Over the past 3 years we have helped over 2000 customers get their devices fixed the same day.

Mission: To provide reliable, affordable, and high-quality mobile device repair services with excellent customer care.

Vision: To become the most trusted and recommended mobile repair service in Gauteng by 2028.

Our target audience is students, working professionals aged 18-40, and small business owners who need quick device repairs and affordable phone accessories.

- Website Goals and Objectives:

Goals for the website

1. Increase website traffic and brand awareness for Mzansi Mobile Repairs.

2. Generate leads and online repair bookings through a contact/quote form.

3. Sell phone accessories and products directly through an online store.

4. Provide customers with clear information about services, pricing, and turnaround times.

Key performance indicators (KPIs) to measure success.

1. Monthly website traffic measured using Google Analytics.

2. Number of online booking and contact form submissions per month.

3. Online sales revenue from accessories.

4. Conversion rate from website visitors to customers.

3. Current Website Analysis (if applicable):

Strengths and Weaknesses of the website.

Strengths: The business has good direct communication with customers through WhatsApp, quick response times, and a strong reputation through word-of-mouth. Customers can easily send photos of their damaged devices and get instant quotes.

Weaknesses: There is no professional online presence, which limits trust with new customers. The business cannot take bookings outside of working hours. There is no central place to display all services, pricing, and turnaround times. The business also misses out on online sales of accessories and cannot be found easily on Google Search.

Areas for improvement based on the weaknesses identified.

To improve, Mzansi Mobile Repairs needs a professional website that is available 24/7. The website should include an online booking and quote request form so customers can book repairs anytime. A services and pricing page will make information transparent. Adding an online store for accessories will create a new income stream. Search Engine Optimization and Google Maps integration will help new customers find the business online. Overall, a website will build credibility, increase reach, and make operations more efficient.

- Proposed Website Features and Functionality:

The proposed website for Mzansi Mobile Repairs will include the following essential pages and features:

Core Pages:

1.  Homepage: A modern hero banner with the slogan "Fast Repairs, Done Right". It will display the top 3 most requested services, customer testimonials, and a clear "Book a Repair Now" call-to-action button.

2.  About Us Page: Company history, mission, vision, photos of the team and workshop to build trust with customers.

3.  Services Page: A detailed list of all repair services for iPhone, Samsung, Huawei, and Laptops. Each service will show description, estimated price range, and turnaround time. Customers can filter by device type.

4.  Products/Accessories Page: An online store powered by WooCommerce to sell phone cases, screen protectors, chargers, and earphones. Includes shopping cart and secure checkout.

5.  Contact Page: Contact form for quotes and support, embedded Google Maps for store location, business hours, phone number, and a direct WhatsApp button for instant chat.

6.  FAQ Page: Answers common questions about warranty, data safety, and repair process to reduce customer calls.

Key Functionality:

❖ Online Booking System: Customers can select device type, problem, and preferred date/time to book a repair.

❖ Quote Request Form: Upload photos of damage and get an estimated price via email/WhatsApp.

❖ Mobile Responsive Design: Website must work perfectly on phones and tablets since most customers will access it from mobile.

❖ Payment Gateway Integration: For online accessory sales using PayFast or PayGate.

❖ SEO Optimized: So, the business appears when people search "phone repair near me" on Google

- Design and User Experience:

The overall design aesthetic and branding

Colour Scheme: Primary: Tech Blue - represents trust and technology. Secondary: Bright Yellow - represents energy and quick service.

Background: White and Light Grey for a clean, modern look that keeps focus on content.

Typography: Headings: Poppins Bold - modern, bold, and easy to read on mobile.

Body Text: Open Sans Regular - clean and professional for long descriptions and service details.

Layout and Design: Clean, modern, and mobile-first design. Use of card-based layout for services and products. Plenty of white space to avoid clutter. High-quality images of devices and the workshop. Sticky navigation bar so "Book Now" and "Contact" are always visible.

❖ User experience considerations

The website will be designed to be fast, simple, and conversion focused.

1.  Easy Navigation: Main menu with max 6 items. Clear labels like "Services", "Book Repair", "Shop". No more than 2 clicks to reach any page.

2.  Mobile-First: Over 70% of customers will use phones. Buttons will be large, forms will be short, and pages will load in under 3 seconds.

3.  Trust & Clarity: Customer reviews and before/after photos on the homepage. Clear pricing and turnaround times to remove uncertainty.

4.  Accessibility: Good colour contrast for readability. Alt text on images. Forms with clear error messages.

Develop low-fidelity wireframes to visualise the website’s layout and information hierarchy.

Wireframe structure planned:

1.  Header: Logo left, Menu centre, "Book Now" button right + phone number

2.  Hero Section: Big headline, 1 sentence value prop, 2 CTAs: "Book a Repair" and "Get a Quote"

3.  Services Grid: 6 most popular repair services with icons

4.  How It Works: 3-step process: Book -> Drop off -> Collect

5.  Testimonials: Slider with customer reviews and star ratings

6. Footer: Contact info, quick links, social media, business hours, map

6. Technical Requirements:

Hosting and domain name requirements and programming languages and frameworks

Hosting & Domain:

-Domain Name: `www.mzansimobilerepairs.co.za` - A .co.za domain to target South African customers. Estimated cost: R99 per year.

Web Hosting: Reliable WordPress hosting with xneelo or Afrihost. Plan should include at least 10GB SSD storage, free SSL certificate, daily backups, and good uptime. Estimated cost: R99 - R149 per month.

Email Hosting: 2 x professional email addresses like `info@mzansimobilerepairs.co.za` included with hosting.

Development & Technologies:

-Content Management System (CMS): WordPress - Chosen for ease of updates, large plugin ecosystem, and SEO friendliness.

- Page Builder: Elementor Pro- To build custom layouts without heavy coding.

- E-commerce: WooCommerce - To handle the online store for accessories, cart, and payments.

- Programming Languages: HTML5, CSS3, JavaScript, PHP - The core languages WordPress and themes are built on for any custom functionality.

- Database: MySQ - Standard database for WordPress to store all content, products, and bookings.

Other Requirements:

- SSL Certificate: Free Let's Encrypt SSL for HTTPS security and to build customer trust.

- Payment Gateway: PayFast or PayGate integration for secure online payments for accessories.

- Analytics: Google Analytics 4 and Google Search Console integration to track traffic and KPIs.

- Backups & Security: Plugin like Updraft Plus for backups. Word fence for security and firewall.

- Performance: Use of caching plugin like WP Rocket and image optimization to ensure page load speed under 3 seconds.

- Timeline and Milestones:

The expected timeline for the project, including milestones and deadlines.

Total Project Duration: 4 - 5 Weeks

Week 1: Planning & Content Gathering:

We finalise the website sitemap, low-fidelity wireframes, and overall structure. At the same time, we collect all required content from you — logo, business info, service descriptions, pricing, photos of the shop and team, and product details.

Milestone: Approved sitemap and all content delivered.

Week 2: Design & Core Development

We set up the domain, hosting, and WordPress. The website design is built in Elementor with your brand colours and fonts. We develop the key pages: Homepage, About Us, Services, Contact, and FAQ.

Milestone: First design draft of the website presented for your feedback.

Week 3: E-commerce & Functionality

We set up the WooCommerce online store and add the first 20 products. We integrate the payment gateway with PayFast. The online booking form and quote request form are built and tested. We also connect WhatsApp chat and embed Google Maps.

Milestone: Fully functional website ready for testing.

Week 4: Testing, SEO & Optimization

We test the website on mobile, tablet, and desktop. We optimize page speed, check all forms, and fix any bugs. SEO is set up with Google Analytics 4, Google Search Console, and proper meta titles and descriptions.

Milestone: Final testing completed and signed off by you.

Week 5: Launch & Training

The website goes live on your domain. We do a 1-hour training session to show you how to manage bookings, add products, and update content. You also get 30 days of post-launch support for any bug fixes.

Milestone: Website Launched + Handover completed.

Note: The timeline depends on how quickly feedback and content are provided. Delays in approvals may extend the timeline by a few days.

- Budget:

The estimated budget for the development, hosting, and maintenance of the Mzansi Mobile Repairs website for the first year is outlined below. The figures are based on current South African market rates as of August 2026.

1. Development Costs

- Domain registration (. co.za): R150 per year

- Website design and development: R8,000 once-off

- SSL certificate: Included with hosting

2. Hosting Costs*

- Web hosting package: R200 per month = R2,400 per year

- Professional email hosting: R50 per month = R600 per year

3. Maintenance Costs

- Content updates, backups, and security: R500 per month = R6,000 per year

- Contingency for bug fixes and updates: R2,000 per year

Total Estimated Budget for Year 1: R19,150

Note: If development is done in-house for this academic project, the actual cash outlay would be approximately R3,150 per year for domain, hosting, and email.

- References:

The references listed here are specific to Mzansi Mobile Repairs and the research conducted for this Website Project Proposal. These sources were used to inform decisions on hosting, domain pricing, and industry standards for mobile repair businesses in South Africa.

1.  Afrihost. (2026). _Web Hosting & Domain Pricing_. Retrieved from https://www.afrihost.com

2.  xneelo. (2026). _Business Email and SSL Certificate Packages_. Retrieved from https://www.xneelo.co.za

3.  GoDaddy South Africa. (2026). _. co.za Domain Registration Fees_. Retrieved from https://za.godaddy.com

4.  TechRepublic. (2025). _Best Practices for Small Business Website Maintenance_. Retrieved from https://www.techrepublic.com